Software Engineering Project

Sep 2025 - Team 38

Milestone 6

TECHNOLOGY

INSTITUTE

OF

MADRAS

IAN

IONI . सिद्धिर्भवति कर्मजा '

Team Members

Name

Omkar Shankar Pawar

Roll Number

23F1001898

Palash Johri

21F1000512

Prabhu

21F2001015

Raghavendra Narayan Jha

21F1003534

Rishav Kumar

22F3001352

Sohini Sarkar

21F2001369

Treasa Janet

21F1002081

Table of Contents

1. Milestone - 1 & 2

Problem Statement

• User Requirements

• User Stories

2. Milestone - 3

• Schedule

Design

3. Milestone - 4

APIs

• YAML

4. Milestone - 5

Testing

5. Milestone - 6

Steps to run the app

• Tech Stack

• Issue Reporting & Pull requests

Milestone-1 & 2

Problem | User Requirements | User Stories

1. Problem Statement

Design and implement a web application for teaching assistants to help them with tackle the problems they face, like:

• Addressing Repetitive Queries

• No proper segmentation of teaching content

• Burden of administering tasks

• Time consuming teaching content generation

1.1 User Research & Needs Identification

• Conducted interviews/surveys with target user groups (Teaching

Assistants).

• Identified gaps and challenges faced by the users with the current system.

• Selected priority areas based on impact, feasibility, and interest.

2. Various Users

2.1 User Types

Primary Users:

• IIT Madras BS Teaching Assistants: Teaching Assistants are the primary users of the application. They are responsible for managing day-to-day course operations such as grading assignments, monitoring student progress, answering queries, and assisting instructors in content delivery. They rely on the system for streamlined communication, efficient task management, and easy access to course data.

Secondary Users:

• IIT Madras BS Program Support Team: Program Administrators oversee the broader academic program and manage multiple courses, instructors, and TAS. They use the application to track course performance, allocate teaching resources, and ensure compliance with institutional policies. Their focus is on maintaining smooth program operations and ensuring data consistency across

courses.

Tertiary Users:

• IIT Madras BS Course Instructors: Course Instructors are the subject

matter experts who design and deliver course content. While they are not the main users of the system, they occasionally interact with it to upload materials, review student performance summaries, and coordinate with TAs and administrators. Their goal is to ensure teaching quality and learning effectiveness.

2.2 User Stories

1. For Unprepared Students in Live Sessions

As a Teaching Assistant,

I want students to complete the recorded lectures before joining my live session,

So that I can ensure they have the basic knowledge required and I can focus the session on solving problems instead of re-teaching the entire theory.

2. For Exam-Focused Learning

As a Teaching Assistant,

I want some feature like where I can tag course materials like topics,

questions, or video timestamps as "High-Priority".

So that I can quickly filter and deliver the specific content that students want during revision sessions close to their quizzes.

3. For Unawareness of Official Information

As a Teaching Assistant,

I want new students to complete a tutorial on their course portal that guides them to use essential resources like the student handbook and grading documents,

So that they know where to find official and accurate information from the start, which will reduce their reliance on potentially incorrect information from their

peers.

4. For Underutilization of Help Resources

As a Teaching Assistant,

I want a something great on the course dashboard that is trained to answer common administrative and policy questions by directly quoting from the official course documents,

So that students get authenticated answers 24/7 and learn to trust and use the official resources provided to them easily.

5. For Repetitive Questions

As a Teaching Assistant,

I want a feature where a discussion forum automatically suggests similar questions that have already been answered as a student type of their new question,

So that students can find their answers immediately and avoid creating

duplicate posts.

6. For Unread Course Documents

As a Teaching Assistant,

I want a feature that helps people to easily find and share a direct link to a specific paragraph or section within course documents like the handbook or grading document,

So that when a student asks a question, I can guide them to the exact source of information easily and precisely.

7. For Handling Repetitive Questions

As a Teaching Assistant,

I want a dedicated and searchable FAQ section for my course,

So that students can find answers to common questions about deadlines and requirements themselves, reducing my need to answer the same queries repeatedly.

8. For Managing Workload

As a Teaching Assistant,

I want a tool to help automate repetitive administrative tasks like tracking submissions,

So that I can reduce time spent on manual work and focus more on preparing for and conducting my sessions.

9. For Handling Deadline Extension Requests

As a Teaching Assistant,

I want a formal system where students can submit requests for deadline extensions with a valid reason,

So that I can track all requests in one place and make fair, consistent decisions.

2.3 Core Features

1. RAG Chatbot

• For answering repetitive queries

2. Content Tagger

• For segmentation of teaching content

3. Workflow Agent

• Automating the task of Teaching Assistants

4. Assessment Generator

• For constant creation of assessments as per the

coursework.

5.Slide Deck Generator

• For easy creation of presentation for teaching

2.3 Sample Wireframes and Storyboards

EduAssist

Login

Sign in to your account

Email

Enter your email

Password

Enter your password

Login

Take me to Sign up

Forgot Password?

Landing Dashboard

EduAssist

Al Teaching Assistant

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

Assessment Generator

EduAssist

Dashboard

Al Tools

Slide Deck Creator

Knowledge Assistant

Study Guide

Get instant answers to

student queries.

Generator

Analytics

Time Saved

25 hours

+10%

Admin Workflow

Agent

Features Analytics Settings

Assessment

Generator

Generate comprehensive Automate administrative Create assessments study guides.

tasks.

quickly.

LESTORS

Slide Deck Creator

Design engaging slide

decks.

EduAssist

Dashboard

Analytics Settings

Al Knowledge Assistant

Search student questions

Recent Questions

®

Θ

What is quantum entanglement?

Ai Rasponse The concept of quantum amtanglement refers to a physical phenomenon when two or more particles become Inked in such a way that they share the same fate, even when separated by large distances. This means that the quantum state of each particle cannot be described Independently of the stata of the others, even if the particles are far apart. When you measure a property of one particle, you instantly know the corresponding property of the other perticle, regardless of the distance between them. This is because the particles are entangled, and the fates a intertwined. This concept is fundamental to quantum mechanics and has been experimentally verified. It's important to note that entanglement does not allow for faster-than-light communication as the measurement outcome on one particle is random and cannot be controlled to send a specific message

Confidence High

Explain the Central Limit Theorem.

Al Response: The Central Limit Theorem (CLT) is a fundamental concept in probability theory and statistics, it states that the distribution of the sum (or average) of a large number of independent, identically distributed random variables will be approximately normally distributed, regardless of the original distribution of the variacies. This holds true as long as the random variables have a finite variance, in simpler terms, if you repeatedly sample from any population (with a finite variances and calculate the mean of each sample, the distribution of these sample means will tend towards a normal dabritiution as the sample size increases. The CLT is crucial because it allows us to make inferences about population parameters (ke the mean) even when we don't know the exact distribution of the population, as long as we have a sufficiently large sample size Confidence: Medium

What is the Traveling Salesman Problem?

Al Response: The Traveling Salesman Problem (TSP) is a classic optimization problem in computer science and operations research. It asks the following question. Given a list of cities and the distances between each pair of cities, what is the shortest possible route that visits each city exactly once and returns to the origin city? This problem is NP-hard, meaning that there is no known efficient algorithm to find the optimal solution for large instances of the problem. However, there are various heuristic and approximation algorithms that can find good salutions in a reasonabs amount of tine. The TED has many practical applications, such as in logistics, tramportation, and clicuit board design, where finding the most efficient route is crucial Confidence: Low

2 hours ago

4 hours ago

Al Response

The concept of 'quantum entanglement refers to a physical phenomenon where two or more particles become linked in such a way that they share the same fate, even when separated by large distances. This means that the quantum state of each particle cannot be described independently of the state of the others, even if the particles are far apart. When you measure a property of one particle, you instantly know the corresponding property of the other particle, regardless of the distance between them. This is because the particles are entangled, and their fates are intertwined. This concept is fundamental to quantum mechanics and has been experimentally verified. It's important to note that entanglement does not allow for faster-than-light communication, as the measurement outcome on one particle is random and cannot be controlled to send a specific

message.

Citations

D

Quantum Mechanics: Concepts an...

6 hours ag

E

Experimental Verification of Quant....

Analytics Summary

Total Questions

120

EduAssist

EduAssist

A Teaching Assist

Dashboard

Contact Priority Ta

Study Guide Generator

Confusion Heatmap

Content Priority Tagger

Timeline with Priority Tags

Introduction to Al

High Priority

O Machine Learning Basics

Medium Priority

Deep Learning Concepts

High Priority

Answered

105

Unanswered

15

Upload Lecture Video

Drag and drop or browse

Upload

Features

Analytics Settings

Advanced Al Techniques

Low Priority

O Conclusion and Q&A

Medium Priority

Generated Study Guide

Based on the lecture video and priority tags, a study guide has been generated to help students focus on key concepts and areas of high importance. This guide includes summaries, key terms, and practice questions.

Confusion Heatmap

EduAssist

Admin Workflow Agent

Features

Analytics

Settings

Inbox

Drafts

Sent

Archived

Deleted

Extension Requests

Student: Ethan Clark

Assignment 2- Deadline Extension

Request Summary

2d ago

Ethan Clark, a student in your class, has requested an extension for Assignment 2 due to a family emergency. They have attached supporting documentation. The student's current grade in the course is a B+, and they have not requested any extensions previously.

Al Recommendation

Based on the student's academic history, the provided documentation, and the course extension policy, the Al recommends approving the extension request.

Draft Email

Email Preview

EduAssist

8

Deny

Approve

Assessment Generator

Automated Assessment

Generator

Assessment Review

Features Analytics Settings

Automated Assessment Generator

Assessment Configuration

Select

Feedback Analysis

Performance Tracking

Difficulty Level

Resource Library

Number

nfQuestions

Generated Questions

Question

Explain the concept of recursion with an example.

Marks

What are the differences between arrays and linked lists?

4

Describe the time complexity of binary search.

Implement a function to reverse a string

3

6

Discuss the advantages and disadvantages of using a hash table

4

50

Generate Questions

EduAssist

Slide Deck Generator

Generate Slides

Edit Slides

Export Slides

Present Slides

Feedback

Slide Deck Generator

Session Topic

Enter

thesessiontonie

Upload Notes

Upload

nntastonanarateclicies

Generate Outline

Al-Generated Outline

Introduction to Machine Learning

Supervised Learning

Unsupervised Learning

Reinforcement Learning

Conclusion

Slide Preview

Slide 1

Features

Analytics

Settings

Slide 2

Slide 3

Slide 4

Slide 5

Styling Template

Academic

mic Minimal Profe

Professional

Storyboard 1: RAG Chatbot – Answering Student Questions at Scale

When is HW3

HW3 dua?

Moy isinal My code hag? project graded?

How the final

project

graded?

How Do subriit

late work?

has a bug?

Can you explain

inear algeba?

How Do subnit late work?

LECTIOR

SECDM

MERCSER

WHOKKd

MECOM

How is final project grodect graded?

TA Deskblond

Row Htd slas hea

late work?

How Do subriit

late work?

RAG Chatbot

D

SHODS

00

Where is we do?

El Oct 25, 2093 st 1119 PM

Oct 26, 2023 at 15339 M

Ses Syllabus p 15 & Rubric

Storyboard 2: Content Tagger - Prioritizing What Matters Most

Problem:

DO IAI

Solution

DO

ITT HARRAS

What's

What's important?

important?

Eye vit's important?

Inoolra?

Can explain project graded?

ni aileeaten?

Issces?

bailuaty Togo

Boeciloon fuerace

Cantant Floger

Cochem Trescripts

toghiorownoes

hdin Poo

Locraestetise

big o Stag

Storyboard 3: Workflow Agent - Automating Administrative Task

BEFORE

WORKFLOW AUTOMATION AGENT

AFTER

FASTER, FAIRER SUPPORT. Raj gets hus time back.

Students get timely responses.

TIME SAVED:

5 HOURS/WEEK

Storyboard 4 & 5: Assessment + Slide Deck Generation - Creating Content

with Ease

ITT Modres

Problem

Too much time!

Medium questions?

Need easy questions?

Solution

Gommation

Need it look

look good!

IIT Madnes

IIT Madras

Solution

Assessment Generation

s finners Topsats

E

Milestone - 3

Schedule | Design

3. Project Schedule

3.1 Task Distribution

We've strategically mapped out each project milestone, crafting sub-tasks in line with the SMART guidelines- ensuring clarity and achievability. To elevate our approach, we've evenly assigned these tasks to team members, capitalizing on their unique strengths.

Sprint 1 & 2 (User Requirements & Interface):

SE Project - Team 38

Sprint 1 & 2 (User Requirements & Interface)

COMPLETE 8

+

Name

...

Assignee

Due date

Priority

Identifying Users

User Interactions

User Stories

RJ PJ TJ 2 +3

10/3/25

R

10/7/25

PJ RJ 2

10/10/25

Feature Discussion

R PJ RJ 2 +3

10/13/25

Report

Storyboard

Initial Wireframe

RRJ PJ

10/15/25

PJ RJ 2 2

10/22/25

TJ 2 2 PJ +3

10/22/25

User Feedback

R

10/22/25

22 22 2 2 2 2 2

២.

阝

+ Add Task

TO DO 0

Name

+ Add Task

Sprint 3 (Scheduling & Design):

SE Project - Team 38

Sprint 3 (Scheduling & Design)

Assignee

Due date

Priority

IN PROGRESS 4

+

Name C

Project Schedule

Assignee

RTJ

Due date

Priority

Tomorrow

O Component Design

2 RJ PJ

Tomorrow

Frontend Component Development

RJ PJ

Tomorrow

Report

RRJ PJ 2 +3

Tomorrow

12 12 12 1

阝

阝

+ Add Task

TO DO

0

Name

+ Add Task

Assignee

Due date

Priority

+

Sprint 4 (Development):

SE Project - Team 38

Sprint 4 (Development)

TO DO

Name

Assignee

Due date

Priority

Design and Develop API endpoints

2 SS 2

11/11/25

Request Handling

2 2 SS

11/13/25

០៦.

Error Handling

SS 2 2

11/14/25

阝

Description and YAML file for APIs

2 2 SS

11/17/25

Report

2 TJ 2 PJ +3

11/18/25

1

៦.

+ Add Task

Sprint 5 (Testing):

SE Project - Team 38 Sprint 5 (Testing)

TO DO 5

+

Name

Assignee

Due date

Test Case Design

Unit Testing

22

11/22/25

2 SS

11/28/25

Integration Testing

R TJ PJ

11/28/25

User Assessment Testing

RPJ TJRJ +3

11/28/25

Report

PJ R 2 RJ +3

11/29/25

+ Add Task

Priority

M

០៦.

៦.

M

Sprint 6 (Final Implementation):

SE Project - Team 38

Sprint 6 (Final Implementation)

TO DO 7

...

08

Name

Assignee

Due date

Complete Implementation of a working prototype

2 TJ 2 PJ +3

12/4/25

Code Review

PJ

12/4/25

Issue Reporting and Tracking

R2

12/4/25

Final Read Me File

PJ

Presentation Slides

Presentation Video

Final Report

+ Add Task

R

12/4/25

12/7/25

R

12/7/25

2 TJ 2 PJ +3

12/7/25

Priority

[

៦.

៦.

៦.

3.2 Gantt Chart

Below is the visual representation of our project schedule through a Gantt Chart. The sprints have been designed in such a way that the dependency of each component is satisfied. The scheduling and management aspects of the project were coordinated using the tool ClickUp.

Sep 20...

Oct 2025

ID

Task Name

24

28

05

12

19

26

1

Milestone 1 (User Requirements)

2

Identifying Users

9

User Interactions

3

User Stories

7

Features discussion

8

Report

6

Milestone 2 (User Interface)

10

Storyboard

11

Initial Wireframe Design

12

User Feedback

13

Updated Wireframe

14

Report

15

Milestone 3 (Scheduling & Design)

16

Project Schedule

17

Component Design

18

Software Component Design

19

Report

20

▾ Milestone 4 (Development)

21

Design and develop API endpoints

22

Request Handling

23

Error Handling

24

Preparing Description and YAML file for APIs

25

Report

26

Milestone 5 (Testing)

27

Test Case Design

28

Unit Testing

29

Integration Testing

30

User Assessment Testing

31

Report

32

Milestone 6 (Final Implementation)

Complete Implementation of a working proto....

33

34

Code Review

35

Issue reporting and tracking

36

Final ReadMe File

37

38

Presentation Recording

Presentation Slides

39

Final Report

Nov 2025

22

02

09

Powered by: onlinegantt.com

OM

16

16

Dec 2025

23

23

30

07

20

3.3 Scrum Board

The Scrum board tracks each task in the backlog as it moves from 'To Do' status through 'In Progress' and finally to 'Complete' status.

SE Project - Team 38

Add Channel i Overview

List Board

Calendar Gantt Table + View

Group: Status Lo Subtasks

TO DO 17

Test Case Design

2 2

Nov 22

Design and Develop API endpoints

2 SS 2

Nov 11

Complete Implementation of a

working prototype

212 +4 Dec 4 P

TJ

Unit Testing

2 SS Nov 28 P

Request Handling

22 S

Nov 13

Code Review

PJ

Dec 4

Integration Testing

R TJ PJ

Nov 28

@Agents

Sort

Filter

Closed 8

IN PROGRESS 4

COMPLETE

8

Project Schedule

RTJ

Tomorrow B

Identifying Users

RJ PJ TJ +4 Oct 1- Oct 3 P

Component Design

2 RJ PJ

Tomorrow

User Interactions

R

Oct 3 - Oct 7 P

Frontend Component Development

RJ PJ Tomorrow

User Stories

PJ RJ 2

Oct 6 - Oct 10 P

Report

Feature Discussion

RRJ PJ +4

Tomorrow B

RPJRJ +4

-

Oct 9 Oct 13

+ Add Task

Report

RRJ PJ

Oct 13 - Oct 15 P

Storyboard

PJRJ 22 Oct 22

Initial Wireframe

TJ 2 2 +4

Oct 22

+

3.4 Scrum Meetings

The scrum meetings were scheduled thrice a week and at critical progress checkpoints.

Scrum Meeting Schedule:

• Frequency: Every Monday, Wednesday and Friday, 9:00 - 9:30 PM

Below is the meeting minutes of some of the scrum meetings conducted for the project, formatted for clarity and alignment with standard software engineering documentation practices:

Minutes of Meeting:

✦ Scrum Meeting | Oct 8, 2025

Attendees: RISHAV, PALASH JOHRI, RAGHAVENDRA NARAYAN JHA,

Prabhu, OMKAR SHANKAR PAWAR, TREASA JANET

Main Points Discussed:

1. Interview Insights:

Rishav shared findings from his interview with a Teaching Assistant (TA). Students often rely on external sources for course-related information due to:

O

Language barriers

O Lack of engagement with official communication channels

2. Focus on Target Users:

Palash emphasized the importance of prioritizing Teaching Assistants (TAs) as key users for further data collection.

• Suggested using synthetic data to model and understand TA-specific challenges more effectively.

3. Regional Language Support:

The team discussed the need for regional language integration in communication tools to enhance accessibility and inclusiveness.

4. User Research and Outreach:

The team agreed to conduct additional client and user interviews to refine user stories and validate assumptions.

Plans were made to reach out to course instructors and Bharti (Operations Head) for deeper operational insights.

5. Contact Strategy for Bharti ma'am:

Palash proposed that two team members draft a professional outreach email. Omkar volunteered to lead the email drafting effort.

6. Project Management and Coordination:

Rishav will set up project management tools to track progress and milestones. The team will maintain a shared Excel sheet to log outreach activities and avoid duplication.

7. External Connections:

Action Items:

Raghavendra will reach out to his contacts in the SPG group for potential interviews and share updates with the team.

1. Draft outreach email for Bharti ma'am and course instructors - Omkar (lead), Palash

(support)

2. Set up project management tools for progress tracking — Rishav

3. Create and maintain shared Excel sheet for documenting outreach activities —

Treasa

-

4. Conduct additional client and TA interviews to refine user stories - All team

members

5. Reach out for potential interviews - Raghavendra

6. Explore integration of regional language support in communication tools - Palash

and team

✦ Scrum Meeting | Oct 13, 2025

Attendees: RISHAV, PALASH JOHRI, OMKAR SHANKAR PAWAR, Prabhu,

RAGHAVENDRA NARAYAN JHA, SOHINI SARKAR, TREASA JANET

Main points discussed:

1. Updates on Project Deliverables and Instructor Outreach

a. Raghavendra shared his ongoing research on Lang Graph and Lang Chain. b. Omkar reported Bharthi ma'am's suggestion to involve TAs in project insights. c. Treasa outlined project deliverables for Milestones 1 and 2, confirming

ongoing interviews.

d. Discussion included role allocation and progress tracking.

2. User Interviews and Project Milestones Discussion

a. Rishav mentioned completion of three TA interviews; instructor interviews are

pending.

b. Omkar suggested involving students to capture diverse user perspectives. c. Treasa emphasized setting strict interview deadlines aligned with milestones. d. Palash encouraged collaboration for developing user stories and wireframes

using interview findings.

3. Client Interview Preparation and Feature Proposals

a. Palash discussed preparation for the upcoming client interview with Nidhish. b. Proposed integrating multimodal models as new project features.

c. Raghavendra highlighted workflow enhancements for project clarity.

d. Sohini volunteered to contribute via Figma prototypes.

e. Palash coordinated responsibilities for storyboard and wireframe

development.

Action items:

1. Reach out to instructors and request interviews - Omkar

2. Schedule a meeting for storyboard & wireframe planning - Palash Johri (with

Raghavendra & Rishav)

3. Write user stories based on completed TA interviews. - Raghavendra Narayan Jha &

Rishav

4. Summarize key pain points and reasoning for user stories - Rishav

5. Maintain Excel sheet with interview status and tracking - Treasa Janet

Scrum Meeting | Oct 18, 2025

Attendees: NIDHISH, RISHAV, PALASH JOHRI, OMKAR SHANKAR PAWAR,

Prabhu, RAGHAVENDRA NARAYAN JHA, SOHINI SARKAR, TREASA JANET

Main points discussed:

1. Palash reviewed the progress of the design and storyboard, inviting inputs from the

team.

2. Nidhish advised categorizing features into top-level feature statements to simplify

presentation and enhance clarity.

3. Emphasis on including login pages and user onboarding screens as part of the

design.

4. Discussion on timeline adjustments, with a new deadline of October 22 for finalizing

wireframes.

5. The team decided to share a comprehensive documentation package by Monday,

integrating feedback and final deliverables.

Action items:

1. Share Figma link and storyboard PPT with the team for feedback. 2. Add login pages and necessary updates to the prototype. 3. Prepare the feedback video after wireframe finalization. 4. Create storyboard aligning with milestone one deliverables. 5. Compile and share the completed document with Nidhish.

Proof of Interaction

4. Project Design

4.1 Frontend

Landing & Authentication

EduAssist

EduAssist

Al-Powered Teaching Assistant

Transform Your Teaching with Al

EduAssist helps educators create better content, engage students more effectively, and save time on administrative tasks using advanced Al technology.

Start Free Today →

Powerful Features

Everything you need to enhance your teaching experience

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

S

38

Al-powered answers to student

questions with detailed explanations

Automatically generate comprehensive

study guides from lecture content

Streamline administrative tasks with Al

assistance

Assessment Generator

Sign in to your account

Welcome back! Please login to your account

Email

Enter your email

Password

Enter your password

Remember me

Login

Slide Deck Creator

Forgot Password?

Take me to Sign up

OR

Sign in to unlock powerful teaching tools and transform your classroom experience

G Sign in with Google

2025 EduAssist. All rights reserved.

Dashboard

Get Started →

• EduAssist

EduAssist

Reset your password

Enter your email address and we'll send you a verification code

Email Address

Enter your email

Send Verification Code →

Remember your password? Back to login

We'll help you recover your account with a simple verification

process

2025 EduAssist. All rights reserved.

Create your account

Name

Enter your name

Email

Enter your email

Password

Enter your password

Course Code

Enter course code

TA Role Verification

Select role

I agree to the Terms & Conditions and Privacy Policy

Join thousands of educators and TAs using EduAssist to enhance their teaching

Create Account

Already have an account? Login

2025 EduAssist. All rights reserved.

EduAssist

EduAssist

Al Teaching Assistant

Dashboard

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

Assessment Generator

Slide Deck Creator

Knowledge Assistant

EduAssist

EduAssist

Al Teaching Assistant

Dashboard

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

K

Assessment Generator

Slide Deck Creator

Dashboard

Al Tools

Features

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

Get instant answers to student queries. Generate comprehensive study guides. Automate administrative tasks.

LECTORG

Assessment Generator

Slide Deck Creator

Create assessments quickly.

Design engaging slide decks.

Analytics

John Doe

Features

Analytics

John Doe

Al Knowledge Assistant

Search student questions

Recent Questions

What is quantum entanglement?

The concept of 'quantum entanglement' refers to a physical phenomenon where two or more particles become linked in such a way that they share the same fate, even when separated by large distances. This means that the quantum state of each particle cannot be described independently of the state of the others, even if the particles are far apart. When you measure a property of one particle, you instantly know the corresponding property of the other particle, regardless of the distance between them. This is because the particles are entangled, and their fates are intertwined. This concept is fundamental to quantum mechanics and has been experimentally verified. It's important to note that entanglement does not allow for faster-than-light communication, as the measurement outcome on one particle is random and cannot be controlled to send a specific message.

Confidence: High

Explain the Central Limit Theorem.

The 'Central Limit Theorem' (CLT)

is a fundamental concept in probability theory and statistics. It states that the distribution of the sum (or average) of a large number of independent, identically distributed random variables will be approximately normally distributed, regardless of the original distribution of the variables. This holds true as long as the random variables have a finite variance. In simpler terms, if you repeatedly sample from any population (with a finite variance) and calculate the mean of each sample, the distribution of these sample means will tend towards a normal distribution as the sample size increases. The CLT is crucial because it allows us to make inferences about population parameters (like the mean) even when we don't know the exact distribution of the population, as long as we have a sufficiently large sample size.

Confidence: Medium

What is the Traveling Salesman Problem?

The 'Traveling Salesman Problem' (TSP) is a classic optimization problem in computer science and operations research. It asks the following question: Given a list of cities and the distances between each pair of cities, what is the shortest possible route that visits each city exactly once and returns to the origin city? This problem is NP-hard, meaning that there is no known efficient algorithm to find the optimal

2 hours ago

4 hours ago

6 hours ago

Al Response

The concept of 'quantum entanglement' refers to a physical phenomenon where two or more particles become linked in such a way that they share the same fate, even when separated by large distances. This means that the quantum state of each particle cannot be described independently of the state of the others, even if the particles are far apart. When you measure a property of one particle, you instantly know the corresponding property of the other particle, regardless of the distance

between them. This is because the particles are entangled, and their fates are intertwined. This concept is fundamental to quantum mechanics and has been experimentally verified. It's important to note that entanglement does not allow for faster-than-light communication, as the measurement outcome on one particle is random and cannot be controlled to send a specific

message.

Citations

Quantum Mechanics: Concept...

Experimental Verification of Qu...

Study Guide Generator

• EduAssist

EduAssist

Content Priority Tagger

Content Priority Tagger

Tag and organize lecture content by priority.

Al Teaching Assistant

Я

Dashboard

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

Tag Content

Collect Feedback

Assessment Generator

Slide Deck Creator

Admin Workflow Agent

EduAssist

EduAssist

Al Teaching Assistant

Inbox

Drafts

Dashboard

Sent

Knowledge Assistant

Archived

Study Guide Generator

Deleted

Admin Workflow Agent

Assessment Generator

Slide Deck Creator

https://eduassist-nine.vercel.app/features/knowledge-assistant

Upload Lecture Video

Drag and drop or browse

Upload

Features

Analytics

John Doe

Timeline with Priority Tags

Introduction to Al

High Priority

Machine Learning Basics

Medium Priority

Deep Learning Concepts

High Priority

Advanced Al Techniques

Low Priority

Conclusion and Q&A Medium Priority

Generated Study Guide

Based on the lecture video and priority tags, a study guide has been generated to help students focus on key concepts and areas of high importance. This guide includes summaries, key terms, and practice questions.

Extension Requests

Student: Alex Chen

Assignment 2 - Deadline Extension

Features

Analytics

John Doe

60

2d ago

Request Summary

Alex Chen, a student in your class, has requested an extension for Assignment 2 due to a family emergency. They have attached supporting documentation. The student's current grade in the course is a B+, and they have not requested any extensions previously.

Al Recommendation

Based on the student's academic history, the provided documentation, and the course extension policy, the Al recommends approving the extension request.

Draft Email

Email Preview

Dear Alex, Thank you for reaching out regarding your request for an extension on Assignment 2. After reviewing your situation and the supporting documentation you provided, I am pleased to approve your extension request. You will have an additional 7

Deny

Approve

Assessment Generator

EduAssist

Assessment Generator

Create and manage assessments with Al assistance.

Automated Assessment Generator

Assessment Configuration

EduAssist

Al Teaching Assistant

Dashboard

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

Generate Assessment

Collect Feedback

Γκ

Assessment Generator

Slide Deck Creator

Slide Deck Creator

EduAssist

EduAssist

Al Teaching Assistant

Dashboard

Knowledge Assistant

Study Guide Generator

Admin Workflow Agent

K

Assessment Generator

Slide Deck Creator

Select Topic

Difficulty Level

Number of Questions

Generated Questions

Question

Explain the concept of recursion with an example.

Marks

5

What are the differences between arrays and linked lists?

4

Describe the time complexity of binary search.

Implement a function to reverse a string.

3

Discuss the advantages and disadvantages of using a hash table.

4

Slide Deck Generator

Create professional slide decks from

content.

Slide Deck Generator

Session Topic

Generate Slides

Collect Feedback

Enter the session topic

Upload Notes

Upload notes to generate slides

Generate Outline

Al-Generated Outline

Introduction to Machine Learning

Supervised Learning

Unsupervised Learning

Reinforcement Learning

Conclusion

Slide Preview

Supervise thumping

Features

Analytics

John Doe

50

Generate Questions

Features

Analytics

John Doe

S

CONCUSION SURMARY

Analytics

EduAssist

User Settings

Settings

Manage your account settings and preferences

Profile

Security

Notifications

Preferences

Dashboard

Track your progress and impact with the Al Teaching Assistant.

Weekly Time Saved

Time Saved (Hours)

15

Last 7 Days

Mon

Tue

Wed

Thu

Fri

Sat

Sun

Feature Usage

Feature Usage

120

Last 7 Days

Q&A

Grading

Feedback

Profile Information

Profile Picture

Full Name

John Doe

Email

Change Photo

john@example.com

Institution

Bio

State University

Teaching computer science and Al

Save Changes

Cancel

Role

Professor

Features

Analytics

John Doe

4.2 Components of the Project

FRONTEND DESIGN

1. Programming Language & Framework

TypeScript 5.3+ - Type-safe development with compile-time checking - Enhanced IDE support and code maintainability - Interface definitions for API contracts

Next.js 14 (App Router) - Modern React framework with server-side rendering - File-based routing and automatic code splitting - Vercel integration for seamless deployment

2. Architecture Overview

Component-based architecture with clear separation: - Pages Layer: Authentication, Dashboard, Feature pages - Components Layer: Reusable UI components (layout, forms, widgets) - Services Layer: API client, authentication utilities, type definitions - Hooks Layer: Custom React hooks for data fetching and state management

3. UI Components & Styling

shadcn/ui Component Library - Pre-built accessible components (Button, Card, Dialog, Form, Input, Select) - Built on Radix UI +Tailwind CSS - Dark mode support and WCAG 2.1 compliance

Tailwind CSS 3.3+ - Utility-first CSS framework for rapid development - Responsive breakpoints (mobile-first) - Custom theme configuration

4. Data Management

Axios HTTP Client - Request/response interceptors for auth tokens - Automatic error handling and retry logic - JSON transformation

State Management - React Hooks (useState, useContext, useReducer) - Custom hooks for data fetching (useAPI, useChat, useAssessment) - Context API for global state (authentication, user profile)

5. Key Frontend Features

•

Responsive design (mobile, tablet, desktop)

Real-time chat interface with typing indicators Document drag-and-drop upload

Interactive charts and analytics

Form validation with instant feedback

Loading states and error boundaries

BACKEND DESIGN

1. Programming Language & Framework

Python 3.10+ - Rich ecosystem for GenAl integration - Strong typing with Pydantic - Async/await for concurrent operations

FastAPI 0.104+ - Modern async web framework - Automatic OpenAPI/Swagger documentation - Built-in request validation - High performance (async-first)

Uvicorn ASGI Server - Production-ready performance - WebSocket support for streaming - Auto-reload in development

2. Architecture Overview

Layered Modular Monolith: - API Layer: Route handlers and request validation - Service Layer: Business logic and GenAl orchestration - Repository Layer: Database CRUD operations - Model Layer: ORM entities and relationships

Clear separation ensures testability and maintainability.

3. Database & ORM

PostgreSQL 15+ - Relational database with ACID properties - Hosted on Neon (free cloud PostgreSQL) - Full-text search and JSON support

SQLAlchemy 2.0+ - Type-safe ORM with async queries - Relationship management and lazy loading - Alembic for database migrations

Core Data Models: - User hierarchy (User, TeachingAssistant, Student) - Course and content (Course, Document, Lecture) - Conversations (Conversation, Message)

Assessments (Assessment, Question) - Administrative (ExtensionRequest, Assignment) - Feedback (Feedback, FeedbackAnalytics)

-

4. Authentication & Authorization

JWT Token-Based Authentication - Access token (30 min expiry) - Refresh token (7 day expiry) - Token stored securely (localStorage + HTTP-only cookies)

Role-Based Access Control (RBAC) - Roles: TA, Student, Admin - Permission enforcement at endpoint level - Resource-level authorization

Security Measures - bcrypt password hashing (12 salt rounds) - Token signature verification - CORS configuration for allowed origins

5. GenAl Integration

Gemini API (Google) - Models: gemini-2.5-pro (primary), gemini-2.0-flash (fast) - Free tier: 15 RPM, 1.5M tokens/day - Multi-modal capabilities (text, images) - Streaming response support

LangChain Framework - LLM orchestration for complex workflows - Agentic reasoning with tool use - Prompt template management - Conversation memory

ChromaDB (Vector Database) - Semantic similarity search - Document embedding storage - Collection management per course - In-memory or persistent mode

6. Key Backend Features

•

Async request handling for high concurrency Structured logging for debugging

Rate limiting to prevent abuse

Comprehensive error handling

Database connection pooling

Environment-based configuration

DESIGN COMPONENTS & INTERACTIONS

This section details the major system components and how they interact.

Component 1: Authentication System

Purpose: Secure user authentication and session management

Frontend Components: - Login Form: Email/password input with validation - SignupForm: Registration with role selection - AuthContext: Global authentication state management

Backend Components: - AuthService: Credential validation and token generation - UserRepository: Database operations for user data - Security utilities: Password hashing and token verification

Interaction Flow:

User enters credentials in Login Form

↓

Frontend validates input format

↓

Axios sends POST request to /auth/login

↓

Backend AuthService validates credentials

↓

UserRepository queries database for user

Password hash verified with bcrypt

JWT tokens generated (access + refresh)

Tokens returned to frontend

Frontend stores tokens securely

Axios interceptor adds token to all future requests

User redirected to dashboard

Key Interactions: - Frontend ↔ Backend: HTTP requests with JSON payloads - Backend → Database: SQL queries via SQLAlchemy ORM - Token validation on every protected API call

Component 2: Knowledge Assistant (RAG Chatbot)

Purpose: Al-powered Q&A system with document retrieval

Frontend Components: - ChatInterface: Real-time message display and input - DocumentUpload: Drag-and-drop file upload with progress - ConversationList: History of past conversations - Confidence Indicator: Visual display of Al confidence

Backend Components: - KnowledgeAssistantService: Query processing orchestration - RAGService: Document processing and retrieval - GeminiClient: LLM integration for embeddings and completions - VectorStoreRepository: ChromaDB operations - ConversationRepository: Chat history persistence

Interaction Flow (Document Upload):

TA uploads course PDF via DocumentUpload

↓

Frontend sends file via multipart form

↓

Backend saves file to storage

↓

RAGService extracts text from PDF

↓

Text split into 512-token chunks with overlap

↓

GeminiClient generates embeddings for each chunk

Embeddings stored in ChromaDB collection

↓

Document marked as processed in database

↓

Frontend shows "Processed" status

Interaction Flow (Student Query):

Student types question in ChatInterface

↓

Frontend sends message to backend

↓

KnowledgeAssistantService receives query

↓

Query converted to embedding via Gemini

↓

VectorStore performs similarity search

↓

Top 5 relevant document chunks retrieved

↓

Context + query sent to Gemini for completion

↓

LLM generates answer with citations

↓

Confidence score calculated based on context match

↓

Message saved to database with sources

↓

Response returned to frontend

ChatInterface displays message with confidence badge

↓

If confidence < 60%: Show "Escalate to TA" option

Key Interactions: - Frontend ↔ Backend: REST API for messages and documents Backend → Gemini API: Embeddings and text generation - Backend ↔ ChromaDB: Vector similarity search - Backend ↔ PostgreSQL: Conversation and message persistence

-

Component 3: Assessment Generator

Purpose: Automated assessment creation with Al

Frontend Components: - Configuration Panel: Topic, difficulty, and question type selection - Question Review: Table display of generated questions with edit controls - DifficultySetter: Slider for difficulty calibration - ExportOptions: PDF and LMS export formats

Backend Components: - AssessmentGeneratorService: Question generation orchestration - GeminiClient: LLM for question creation - AssessmentRepository: Database persistence - Question BankRepository: Reusable question storage

Interaction Flow:

TA selects configuration (topics, difficulty, count)

Frontend sends generation request

Backend creates Assessment record

For each question needed:

Prompt sent to Gemini with topic and difficulty

↓

↓

Gemini generates question with options/answer

Question quality validated

↓

Difficulty calibrated based on complexity

↓

Marks allocated based on difficulty

↓

Question saved to database

↓

Question added to reusable bank

↓

All questions returned to frontend

QuestionReview displays editable table

↓

TA can regenerate individual questions

↓

TA publishes or exports final assessment

Key Interactions: - Frontend ↔ Backend: RESTful assessment CRUD operations - Backend → Gemini API: Dynamic question generation - Backend → Database: Assessment and question persistence - Question reuse: Bank checks for similar questions before generating

Component 4: Workflow Automation Agent

Purpose: Intelligent processing of student extension requests

Frontend Components: - RequestInbox: Table of pending requests with filters - AlAnalysis: Display of agent reasoning and recommendation - EmailDraft: Auto-generated email with edit capability - Decision Panel: Approve/Deny/Request Info buttons

Backend Components: - WorkflowAgentService: Agentic workflow orchestration - LangChain Agent: Multi-step reasoning with tools - GeminiClient: LLM for agent reasoning - Extension RequestRepository: Request data access

Agent Tools: - StudentHistory Tool: Retrieves past submission records - PolicyChecker Tool: Verifies compliance with course policies - SimilarCases Tool: Finds comparable past requests

Interaction Flow:

Student submits extension request

↓

Request stored in database with PENDING status

↓

TA opens request in WorkflowAgent interface

↓

TA clicks "Analyze" button

↓

Frontend requests Al analysis

↓

Backend WorkflowAgentService receives request

↓

LangChain Agent begins reasoning:

↓

Step 1: Agent decides to check student history Calls StudentHistory Tool

Tool queries database for submission records

Returns: on-time count, late count, past extensions

↓

Step 2: Agent decides to verify policy compliance Calls PolicyChecker Tool

Tool performs RAG search on policy documents

Returns: relevant policy sections and compliance status

↓

Step 3: Agent decides to find similar cases

Calls SimilarCases Tool

Tool queries database for similar requests

Returns: 2-3 comparable cases with decisions

↓

Step 4: Agent synthesizes information

Gemini generates recommendation with reasoning

Outputs: APPROVE/DENY/REQUEST_INFO + confidence

↓

Analysis saved to database

Frontend displays reasoning in AlAnalysis panel

↓

TA reviews and makes final decision

↓

Email draft auto-generated based on decision

TA reviews/edits and sends email

Key Interactions: - Frontend ↔ Backend: Request management API - LangChain Agent → Tools: Sequential tool calls with results - Tools → Database/RAG: Data retrieval operations - Backend → Gemini: Agent reasoning and email generation

Component 5: Feedback System

Purpose: Collect and analyze user feedback on Al features

Frontend Components: - FeedbackWidget: Thumbs up/down with comment box - TAFeedbackDashboard: Queue of feedback items - AnalyticsView: Charts showing feedback trends

Backend Components: - FeedbackService: Feedback processing and analytics - FeedbackRepository: Database operations - NotificationService: Alert TAs to critical

feedback

Interaction Flow:

Student receives Al response in chat

↓

FeedbackWidget appears below response

↓

Student clicks thumbs down

↓

Comment box expands

↓

Student types issue and submits

↓

Frontend sends feedback to backend

FeedbackService creates feedback record

↓

If rating <3: Alert TA via Notification Service

↓

Feedback appears in TA dashboard

↓

TA reviews feedback and investigates issue

TA takes corrective action (fix document, update response)

↓

TA marks feedback as reviewed

Status updated in database

Analytics aggregated for reporting

Key Interactions: - Frontend ↔ Backend: Feedback submission and retrieval - Backend → Database: Feedback persistence and queries - Feedback triggers: Notifications sent to TAs for critical issues - Analytics: Periodic aggregation of feedback metrics

Component 6: Cross-Cutting Concerns

Purpose: Middleware and shared services

Components:

CORS Middleware - Validates origin of incoming requests - Allows specific frontend domains - Blocks unauthorized cross-origin requests

Authentication Middleware - Extracts JWT token from Authorization header - Verifies token signature and expiry - Injects current user into request context - Returns 401 if invalid token

Rate Limiting Middleware - Tracks requests per IP address - Enforces limits (100 requests/min general, 15 RPM for Gemini) - Returns 429 if limit exceeded

Request Logging - Logs all incoming requests with metadata - Records response status and duration - Stores errors with stack traces

Error Handling - Catches all exceptions globally - Formats errors consistently - Maps exception types to HTTP status codes - Returns structured error responses

Interaction Flow (Protected Request):

Frontend makes authenticated request

↓

CORS Middleware validates origin

↓

Request Logging records incoming request

Authentication Middleware extracts token

↓

Token verified (signature + expiry)

↓

User context injected into request

↓

Rate Limiting checks request count

Route handler processes request

↓

Response returned

↓

Response Logging records outcome

Error Handler (if error occurred)

SYSTEM ARCHITECTURE

High-Level Architecture

FRONTEND

Next.js 14+ TypeScript + shadcn/ui + Tailwind (Deployed on Vercel)

↓ HTTPS/REST API

API GATEWAY & MIDDLEWARE

CORS | Auth | Rate Limit | Logging | Errors

↓

BACKEND SERVICES

FastAPI + Python 3.10+ + Uvicorn

(Deployed on Render/Railway)

Service Layer

Repository

Layer

↓

Gemini

ΑΡΙ

PostgreSQL (Neon)

ChromaDB

(Vector)

Component Communication Patterns

Frontend → Backend: - REST API calls via Axios - JSON request/response format

- Bearer token authentication - WebSocket for streaming (future)

Backend → Gemini API: - HTTP POST requests - JSON payload with prompts - API key authentication - Rate limit: 15 requests/minute

Backend → PostgreSQL: - SQL queries via SQLAlchemy ORM - Connection pooling (5-10 connections) - Async queries for performance - Transaction management

Backend ChromaDB: - Python client library - Collection-based organization - Vector similarity queries - In-memory or persistent storage

Data Flow Examples

-

User Authentication: Frontend → Backend → Database → Backend → Frontend

RAG Query: Frontend → Backend → ChromaDB (similarity)

→

Gemini (completion)

Database (save) → Backend →

→ Frontend

Assessment Generation: Frontend → Backend Database (save) → Backend → Frontend

Gemini (generate questions) -

→

Multiple Tools

Workflow Analysis: Frontend →

→ Backend → LangChain Agent → (DB/RAG queries) → Gemini (reasoning) → Database (save) → Backend → Frontend

Security Layers

Layer 1: Network - HTTPS/TLS encryption - CORS protection - Rate limiting

Layer 2: Authentication - JWT token verification - Token expiry enforcement - Refresh token rotation

Layer 3: Authorization - Role-based access control - Resource-level permissions - Endpoint protection

Layer 4: Data - Input validation (Pydantic) - SQL injection prevention (ORM) - XSS protection (output sanitization) - Prompt injection prevention

Scalability Considerations

Horizontal Scaling: - Stateless backend (JWT tokens) - Database connection pooling - Async operations for concurrency

Performance Optimization: - Response caching (future: Redis) - Database query optimization - Vector search indexing - Lazy loading of relationships

Monitoring & Observability: - Structured logging (JSON format) - Error tracking and alerts - Performance metrics - API usage analytics

4.4 ER Diagram (click here and zoom for clear view)

ExtensionRequest

id

wid -

Lecture

student id

wuld

id >

uuid-O

assignment id

wid

course id

uuld

course id

wold

Conversation

Message

title

varchar

submitted at

timestamp

id

wuld o

id

wid

student id

wild

course id

wuld

conversation id &

sender_type

wild

enus(Student, AI, TA)

started at

timestamp

content

varchar

description

video_url

duration

uploaded at

varchar

original deadine

timestamp

varchar

requested deadline

timestamp

int

reason_text

varchar

timestamp

User

id

Teaching Assistant

Student

reason category

varchar

last message at

timestamp

timestamp

tinestano

processed

bool

wid -o

ta ido

email

varchar

user id

wild -op

uuid

student_id

wid

supporting documents

List(str)

status

enum(Active, Resolved, Escalated)

confidence score

float

trascript

varchar

status

(Pending, Approved, Denied, Info Requested)

user id

wid

escalated to ta

bool

passhash

password

course codes

List(varchar)

enrollment number

varchar

escalation_reason

varchar

full name

varchar

department

varchar

course enrollments

List(varchar)

role

enus(CAdsin, Student, TA)

office hours

varchar

academic year

int

sources

edited

edited at

edited by

List (750)

slides path

varchar

ta_id&

wuld

bool

reviewed at

timestamp

timestamp

PriorityTag

decision reasoning

varchar

wild

created at

timestamp

bio

varchar

id

wid

KnowledgeBase

updated at

timestamp

notification preferences

TSON

lecture id

wid

id

uuid

Assignment

is active

bool

working hours start

tine

topic

varchar

course id

uuid

Assessment

wid-op

is verified

bool

working hours end

tise

priority level

enun(High, Medium, Low)

collection name

varchar

id

wido

course id

wuld

start_time

int

title

varchar

last updated

document count

timestamp

course id

wid

end time

int

description

varchar

Int

title

varchar

confidence

float

deadline

tinestamp

Document

Course

Feedback

total chunks

int

total marks

int

reasoning

varchar

id

uuid

i40

uuid-o

id

wid

status

enum(Building, Ready, Error)

duration_minutes

Int

manually adjusted

bool

course id

ould

code

varchar

student id

wuld

title

varchar

name

varchar

course id

uuid

file path

varchar

description

varchar

reference id

ould

topics covered

created by

created at

List(varchar)

total marks

assignment_type

Int

varchar

created_at

tinestano

wid

timestamp

SlideDeck

StudyGuide

file type

enum(PDF DOCK, TXT)

semester

varchar

rating

int

Slide

id

wuld

file size

int

academic year

int

comment

varchar

id

wuid

course, id

uuid

published

published_at

bool

id

uuid of

Submission

timestamp

uploaded by

uuid

ta id

uuid

uploaded at

processed

tinestano

bool

created at

updated at

timestamp

tisestarp

embedding_ids

List(varchar)

is anonymous

created at

reviewed by

reviewed at

bool

deck id d

uuid

title

varchar

course id

lecture id

uuid

uuld

id D

assignment id

wid

wid

tinestan

order

Int

description

varchar

title

varchar

student id

wuid

wid

layout

3SON

session topic

varchar

Question

content

varchar

submitted at

timestamp

tinestano

content

JSON

template_name

varchar

id

uuid

created by P

uuid

late

bool

metadata

JSON

ta response

varchar

notes

varchar

created by

wuld

created at

timestamp

assessment id

question text

wuld

created at

tinestare

last edited

tinestano

topic

varchar

varchar

published

bool

marks obtained

file paths

int

List(str)

published at

tinestano

slide_count

int

marks

int

view_count

int

AIAnalysis

time estimate

int

id

wuld

order

int

created at

used count

timestamp

TimeStamp

request id

wuld

id

wid

summary

varchar

int

lecture id

wuld

reason category

varchar

study guide id

wid

urgency store

float

time seconds

int

policy complaint

bool

topic

varchar

policy.volation

recommendation

List(str)

varchar

desription

varchar

priority level

recommendation_reasoning

varchar

enum(High, Medium, Low)

confidence

float

similar case_ids

generated at

List(ouid)

timestamp

dbdiagra

4.5 Class(UML) Diagram (click here and zoom for clear view)

WIN O

Milestone - 4

APIs | YAML

5. API Endpoints

Routers per feature: /knowledge-assistant, /study-guides, /assessments, /slide-decks, /admin-workflow, /feedback, /auth

• CRUD endpoints for create/read/update/delete objects and requests

6. YAML

Original yaml file

Milestone - 5

Testing

1. Assessment Generator

Test File: test_assessment.py

APIs Tested

• GET /assessments/{assessment_id}

1. Test Case: Get Assessment - Success API:

GET /assessments/1

Preconditions

• Assessment id = 1 exists

• created_by = 10 (current instructor user)

Input:

No body parameters (path only)

Expected Output

Status: 200 OK

{

"id": 1,

"title": "Unit Test Assessment",

"created_by": 10

}

Behavior Validated

• Returns full assessment details

• Ensures authenticated instructor can access their own

assessment

2. Test Case: Get Assessment - Not Found (FAILURE)

GET /assessments/9999

Preconditions

• Assessment with ID 9999 does not exist

Expected Output

Status: 404

{

"detail": "Assessment not found"

}

Behavior Validated

• Proper 404 handling

• Validates missing resource error flow

2. Knowledge Assistant - Conversation System

Test File: test_knowledge.py

APIs Tested

• POST /knowledge/conversations

• GET /knowledge/conversations/{conversation_id}

1. Create Conversation - Success API:

POST /knowledge/conversations

Input

"course_id": 1

{

}

Preconditions

•Logged-in student: id = 101

Expected Output

Status: 201

{

"id": 1,

"course_id": 1,

"student_id": 101,

5

"messages": []

}

Behavior Validated

• Conversation gets created for the student

• Ensures correct ownership

2. Get Conversation - Forbidden (FAILURE) API:

GET /knowledge/conversations/1

-

Preconditions

• Conversation belongs to student_id = 999

• Current student = 101

Expected Output

Status: 403

{

"detail": "Not authorized"

}

Behavior Validated

• Access is blocked when user does not own the

conversation

3. Study Guide Generator

Test File: test_study_guide.py APIs Tested

• POST /study-guides/

• GET /study-guides/{guide_id}

1. Create Study Guide - Success

-

Input {

"youtube_url": "https://youtube.com/watch?v=abc123", "title":

"Test Guide",

"course_id": 1,

"priority_segments": []

}

Mocked Preconditions

• Extracted video ID: "abc123"

Metadata returned: title, duration, thumbnail Captions

available

• CRUD returns guide id = 1

Expected Output

Status: 201

{

"id": 1,

"title": "Test Guide"

}

Behavior Validated

Successfully creates a study guide when required metadata

exists

2. Create Study Guide - No Captions (FAILURE)

Mock

⚫ check_captions_available → False

•

Expected Output

Status: 400

{

"detail": "Video does not have captions available"}

Behavior Validated

System rejects videos without captions

• Prevents unusable study guides

4. Slide Deck Generator

Test File: test_slide_deck.py

APIs Tested

• POST /slide-decks/

• GET /slide-decks/{deck_id}

1. Create Slide Deck - Success

Input {

"course_id": 1,

"title": "Intro Slides",

"source_type": "DOCUMENT",

"source id": 5

}

Expected Output

9

Status: 201

{

"id": 1,

"title": "Intro Slides"

}

Behavior Validated

• Slide deck gets created from a document source

2. Slide Deck - Not Found (FAILURE) API:

GET /slide-decks/9999

Expected Output

Status: 404

{

"detail": "Slide deck not found"

}

Behavior Validated

• Ensures proper missing-deck handling

5. Workflow Automation

Test File: test_workflow_agent.py

APIs Tested

• POST /workflow/workflow-requests/

• GET /workflow/workflow-requests/{id}

1. Create Workflow Request - Success

Input {

"course_id": 1,

"description": "Need help setting grading rules", "priority": "MEDIUM"

}

Expected Output

Status: 201

{

"id": 1,

"course_id": 1,

"status": "PENDING"

}

Behavior Validated

• New workflow request is created and stored

2. Workflow Request Not Found - FAILURE:

GET /workflow/workflow-requests/9999 Expected Output

Status: 404

{

"detail": "Workflow request not found"

}

6. Feedback System

Test File: test_feedback.py

APIs Tested

• POST /feedback/

• GET /feedback/

1. Create Feedback Success

-

Input {

"rating": 4,

"comment": "Helpful answer",

"context": {

"type": "chat",

"id": 10

}

}

Expected Output

Status: 201

{

"id": 1,

"rating": 4,

"comment": "Helpful answer"

}

2. Create Feedback - Invalid Rating (FAILURE)

Input

{

13

"rating": 11,

"comment": "Too high",

"context": { "type": "chat", "id": 10 }

}

Expected Output

• Status: 400 or 422 (Pydantic validation error)

Behavior Validated

• Ensures rating boundaries

7. Knowledge Assistant - Chat Flow

Test File: test_knowledge_chat.py API Tested

• POST /knowledge/chat

1. Chat - New Conversation Success

Input {

"course_id": 1,

"query": "What is RAG?",

"conversation_id": null

}

Expected Response

Status: 200

{

"message": {"content": "Al answer" },

"confidence_score": <0-1>,

"should_escalate": true/false

}

2. Conversation Not Found - FAILURE

-

Input {

"course_id": 1,

"query": "Hello",

"conversation_id": 9999

}

Expected Output

Status: 404

{

"detail": "Conversation not found"

}

Sample Tests

test session starts ——

platform win32

Python 1.12., pytest-9.0.1, pluggy-1.4.0 - D:\AllProjects

Projectsoft-ang-project-sep-2009--SEP-20backend\.ver/Scripts/python,

rootdir: D: ALL Projects SIE Projectsoft-eng-project-sep-2015-se-SEP-39 backend

plugins: mylo 4.11.0, Jugoith 6.4.43, asyncio-1.30

myndlos confide,1UTO, debug-Falun, asynclo_default_fixture_loop_scopallone, myncio_default_test_loop_scope=function

tests/test

tests/test_asH

tests/test_ath.pl/litest_register_

t_ny_attempts PASSED

Louestion_type PASSED

question types PARAD

tests/test kolege.pytest_delete_conversation ASSET

bestutest knowledg

tests/test_kawlady

tests/test stø

testu/test_study_pulda-pr: bests/test_study_mudda

et_transcript PASSED

tests/test_study_pudde.py:best_unauthorized_access (SSE) testa/tast_study_guide.py::test invalid_seppent_tim Pi tests/test_jorkflow_agent.py:test_submit_workflow NESED

Milestone - 6

Steps to run app | Tech Stack | Issues & Pull Requests

7. How to Run the Application

This section explains how to run both the backend (FastAPI + Neon Postgres + Gemini) and the frontend (Next.js 14) together for full EduAssist functionality.

Backend Setup (FastAPI)

Follow these steps inside the backend directory.

1. Create your environment file

cp .env.example .env

2. Configure Environment Variables

Database (PostgreSQL - Neon)

Create a free database at:

https://neon.tech

Then set:

• DATABASE_URL=postgresql://user:password@host/dbname

Gemini API Key

• GEMINI_API_KEY=your_key_here

App Secret Key

Generate a secure key:

openssl rand -hex 32

Then set:

• SECRET_KEY-your_generated_key

3. Ensure uv is installed

EduAssist uses Astral's ultra-fast Python runner (uv) instead of pip.

Check installation:

command -v uv

uv self version

If not installed, follow installation instructions:

https://docs.astral.sh/uv/getting-started/installation/

4. Start the Backend Server

Run:

source launch.sh

This script will:

Create a virtual environment (if missing)

• Sync dependencies (uv sync)

Run the FastAPI server

Auto-load .env

Backend will be available at:

http://localhost:8000

API docs:

http://localhost:8000/docs

Frontend Setup (Next.js 14)

1. Navigate to frontend

• cd frontend

2. Install dependencies

npm install

3. Set environment variables

Create .env.local:

NEXT_PUBLIC_API_URL=http://localhost:8000

4. Start the frontend

npm run dev

Frontend will run on:

http://localhost:3000

End-to-End Usage

To use the full platform, ensure both backend and frontend are running.

Component

URL

Status

Backend API (FastAPI)

http://localhost:8000

Must be

running

Swagger Docs

http://localhost:8000/d

Optional

OCS

Frontend (Next.js)

After launching both:

Login or Signup

http://localhost:3000

Must be

running

Use the Knowledge Assistant

• Upload documents (/knowledge/documents)

Generate study guides, assessments, slide decks

Submit feedback

Use admin workflows

8. Tech Stack Used

Frontend

• Framework: Next.js 14 (App Router)

• Language: TypeScript

• Styling: Tailwind CSS

Icons: Lucide React

State: React Hooks

• Auth: JWT-based

Ul: Clean, modern, responsive layouts

Backend

• Framework: FastAPI (Python 3.10+)

Runner: Astral uv

Database: PostgreSQL (Neon serverless)

ORM: SQLAlchemy

Authentication: JWT with SECRET_KEY

Al Integration: Gemini API + OpenAl-compatible LLMs

API Specs: OpenAPI 3.0 auto-generated docs

Routing: Modular routers (Auth, Knowledge, Study Guides, Assessments, Slides, Feedback)

AI / LLM Services

Used for:

• Knowledge Assistant (RAG + LLM)

• Study guide generation

Assessment creation

Slide deck generation

Content priority tagging

Feedback insights

Security

• JWT-based session authentication

Role-based access (Student, Instructor, Admin)

Environment-variable-driven secrecy

CORS configuration

• Endpoint validation and error handlers

Dev / Tooling

uv (dependency and environment management)

Uvicorn (ASGI server)

• Pytest (testing)

• Swagger UI (API documentation)

• Pydantic (schemas)

Our Tech Stack

TS Typescript

TypeScript

uvicom

Unicorn ASGI Server

Clickup

ClickUp 3.0

Nextjs

Gemini API

GitHub

NEXT

Gemini API

→ GitHub

Python

python

LangChain

LangChain Framework

Figma

SqLAcchemy

SQLAlchemy

ChromaDB

Chroma DB

9. Issue Reporting & Pull Requests

This section summarizes the current issues and pull requests visible in the repository, based on the latest activity shown in the project dashboards.

Issues Overview

The following issues are currently visible or have recently been completed:

Backend Enhancements & API Completion

Several issues are focused on completing or refining backend API implementations.

Examples include completing existing endpoints and improving API consistency.

Frontend + Backend Integration

Issues referencing Ul-backend alignment, API consumption fixes, and improved communication between the two layers.

Feature Pages

Tasks related to creating new feature pages, including layout, navigation support, and adding functional components.

Deployment and CI/CD

Issues dedicated to setting up or improving deployment pipelines, ensuring smooth builds and automated workflows.

Form and Input Components

Work items relating to the creation of reusable frontend forms and input handling components.

Navigation & Layout Structure

Multiple tasks related to updating or reorganizing the UI layout, sidebar, and top-level navigation to improve UX.

Authentication & Login Pages

Dedicated issues around improving login pages, refining logic, and enhancing Tailwind styling for authentication flows.

Status

From the repository view, the project is in active development.

Issues are being regularly updated, completed, and closed. Recent merges include both backend and frontend contributions.

Pull Request Summary

The following PRS reflect the recent development progress:

1. Documentation Updates

Pull requests adding or updating the project README, improving clarity and details about EduAssist.

2. Backend Improvements

PRS adding or refining backend features such as:

• Updated FastAPI routes

Enhanced API functionality

Backend structural improvements

3. Frontend Page Additions

Pull requests adding new pages such as:

• Auth-related pages

Feature pages

• Enhanced layouts

4. Main Layout Enhancements

Several PRs introduce or refine the main layout, navigation, and standardized page components.

5. Styling & Tailwind Integration

Pull requests focused on improving styling:

Tailwind-based UI upgrades

Cleaner page templates

UI consistency improvements

6. Fixes and Maintenance

PRs addressing minor fixes, refactoring, and structural improvements to both backend and frontend codebases.

7. UI/UX Polishing

Pull requests introducing polished UI elements, improving navigation flow, and enhancing responsiveness.

9. Issue Reporting & Pull Requests

This section summarizes the current issues and pull requests visible in the repository, based on the latest activity shown in the project dashboards.

Issues Overview

The following issues are currently visible or have recently been completed:

Backend Enhancements & API Completion

Several issues are focused on completing or refining backend API implementations.

Examples include completing existing endpoints and improving API consistency.

Frontend + Backend Integration

Issues referencing UI-backend alignment, API consumption fixes, and improved communication between the two layers.

Feature Pages

Tasks related to creating new feature pages, including layout, navigation support, and adding functional components.

Deployment and CI/CD

Issues dedicated to setting up or improving deployment pipelines, ensuring smooth builds and automated workflows.

Form and Input Components

Work items relating to the creation of reusable frontend forms and input handling components.

Navigation & Layout Structure

Multiple tasks related to updating or reorganizing the UI layout, sidebar, and top-level navigation to improve UX.

Authentication & Login Pages

Dedicated issues around improving login pages, refining logic, and enhancing Tailwind styling for authentication flows.

Security

Sedrg

Backend Enhancements & API Completion

Create for Feature Pages

CreateDeployink with CCD

D

a

Status

From the repository view, the project is in active development.

Issues are being regularly updated, completed, and closed.

Recent merges include both backend and frontend contributions.

Pull Request Summary

The following PRS reflect the recent development progress:

1. Documentation Updates

Pull requests adding or updating the project README, improving clarity and details about EduAssist.

2. Backend Improvements

PRS adding or refining backend features such as:

• Updated FastAPI routes

Enhanced API functionality

Backend structural improvements

3. Frontend Page Additions

Pull requests adding new pages such as:

• Auth-related pages

Feature pages

Enhanced layouts

4. Main Layout Enhancements

Several PRs introduce or refine the main layout, navigation, and standardized page components.

5. Styling & Tailwind Integration

Pull requests focused on improving styling:

Tailwind-based UI upgrades

Cleaner page templates

UI consistency improvements

6. Fixes and Maintenance

PRS addressing minor fixes, refactoring, and structural improvements to both backend and frontend codebases.

7. UI/UX Polishing

Pull requests introducing polished UI elements, improving navigation flow, and enhancing responsiveness.

O

Rev README for Edit project detail

43